DASTAAN

Salon Management & E-Commerce Platform

Project Plan & UI/UX Specification — v1.0

Based on: Dastaan Requirements Document v1.0 + Fresha workflow analysis

August 2026 · Brand palette: Black · Charcoal · Gold

# 1. Executive Summary

Dastaan is a custom, mobile-responsive web platform that replaces Fresha as the salon’s booking and management system, while adding what Fresha does not provide: a branded online store, multi-branch control under one roof, a hidden 4-digit staff login, an Apple Wallet loyalty card, and full ownership of client and sales data.

This plan translates the approved Requirements Document (PRD v1.0) into a build specification: what we keep from Fresha, where the UI will be better, every screen per role, the recommended technology stack, the data model, and a phased delivery timeline. The Fresha screen recording was analyzed frame-by-frame to ensure day-to-day front-desk workflows carry over without retraining pain.

One system, four roles: Super Admin (owner) sees everything across all branches; Admin (receptionist) runs their branch’s day; Barbers see only their own schedule and performance; Clients book, shop, and collect loyalty rewards on the public site.

# 2. What the Fresha Video Shows — Keep vs. Improve

The recording walks through Fresha’s core loop: the day calendar with one column per barber, opening an appointment to a client side panel (profile, loyalty tier, points, service, price), then checkout — tip selection (percentage grid), payment method (card / cash / QR / gift card / split / self-checkout), rewards or discounts, “Pay now,” a “Sale completed” confirmation, and a generated tax invoice with payment record.

## 2.1 Keep (works well, staff already know it)

- Barber-column day calendar — columns per staff member with avatar headers, time grid down the side, a live “now” line, and appointment cards showing time, client, and service.

- Appointment side panel — click a booking to open client details, loyalty status, services, and total — with checkout one tap away.

- Checkout sequence — tip → payment method → rewards/discounts → pay → invoice. The order is right; the packaging needs work.

- Automatic invoice — a numbered tax invoice with subtotal, VAT, total, and payment method is created at the moment of sale — the PRD requires exactly this (Section 9).

## 2.2 Improve (where Dastaan will beat Fresha)

| Fresha pain point | Dastaan improvement |
| --- | --- |
| Dense, gray-on-gray appointment cards; statuses hard to tell apart at a glance | High-contrast card system: gold left-edge for in-progress, clear status color coding, larger type, paid = filled / unpaid = outline icons exactly per PRD 5.1–5.2 |
| Checkout hops through several full-screen overlays (tip, payment, confirm) | Single right-side checkout panel with an inline 3-step stepper — the calendar never disappears; fewer clicks per sale |
| Cancelling requires no structured reason; history is scattered | Cancel always prompts a required reason (PRD 5.3); every day’s calendar state archived and queryable (PRD 13) |
| Desktop-first; cramped on phones and tablets | Fully responsive: calendar collapses to swipeable per-barber day view on mobile; POS works on a tablet at the desk |
| Generic Fresha branding; salon is one of thousands of listings | Dastaan-branded throughout — black/charcoal with gold accents; the client-facing site is the salon’s own storefront |
| No hidden staff entry; staff and clients share login surfaces | Public login for clients only; staff enter via unlisted /team URL with a fast 4-digit keypad (PRD 3.2) |
| Loyalty is Fresha’s program, not the salon’s | Salon-owned loyalty: Apple Wallet card with a QR code scannable from a phone screen at a webcam-equipped POS (PRD 6) |
| Retail is bolted on; no owner-only sales privacy | Integrated store + inventory + POS with strict visibility: sales figures visible to Super Admin only (PRD 12.1) |

# 3. UI/UX Direction

## 3.1 Design principles

- Two visual worlds, one brand — the client-facing site is elegant and editorial (black backgrounds, gold serif headings, generous whitespace); the staff console is a bright, information-dense workspace with gold and black as accents — optimized for 8-hour daily use, not aesthetics alone.

- Speed at the front desk — every frequent action (new booking, status change, checkout) reachable in ≤2 clicks from the calendar; keyboard/quick-search palette for finding clients instantly.

- Glanceability — a receptionist should read booking type, payment state, and service status from the calendar without opening anything — via the PRD’s icon system (✓ barber-booked, ⟳ online-booked; filled = paid, outline = unpaid) plus status colors.

- Mobile responsive everywhere — client site designed mobile-first; staff console adapts down to tablet and phone (single-barber columns, bottom action bar).

## 3.2 Brand system

| Token | Value | Use |
| --- | --- | --- |
| Ink black | #141414 | Client-site backgrounds, staff sidebar, header text |
| Charcoal | #3A3A3A | Body text, secondary surfaces, card borders |
| Gold | #B8912F (hover #D4AF37) | Primary buttons, active states, highlights, loyalty tier |
| Ivory | #F7F5F0 | Staff console canvas, card backgrounds |
| Status colors | Blue=Booked · Teal=Confirmed · Gold=Arrived · Green=Started · Red=No-show/Cancelled | Calendar cards & status chips |
| Type | Serif display (headings) + clean sans (UI/body) | Editorial feel on client site; legibility in console |

## 3.3 Key screens — how each improves on Fresha

- Calendar (staff home) — same barber-column layout staff know, but with the status color system, a sticky date/branch bar, drag-to-reschedule, and a Super Admin branch switcher. Clicking a slot opens the booking composer in a side panel — never a page navigation.

- Booking composer — client search-or-create, service picker with duration/price, barber + time selection with live conflict checking, and instant SMS confirmation on save.

- Checkout panel — one panel, three inline steps (tip → payment → confirm). Price and discount fields editable in place per PRD 11; coupon and loyalty redemption inline; “Sale completed” toast with the invoice one tap away.

- Client booking flow (public) — 4 steps — branch → service(s) → barber (or “any”) → time — with a persistent summary card, Google or email sign-in at the last step, and guest checkout that converts to an account.

- Online store — editorial product grid consistent with the booking site; cart and checkout share the client account, coupons, and loyalty points.

- Barber portal — read-only day/week agenda plus a personal dashboard: bookings, completed services, ratings, earnings summary — nothing about other barbers, sales, or inventory (PRD 7).

- /team staff entry — unlisted URL, full-screen branded 4-digit keypad with branch context, rate-limited with lockout; Super Admin path uses ID + password + code (recommendation for open item #4).

# 4. Screen Inventory by Role

## 4.1 Public / Client

| Screen | Contents |
| --- | --- |
| Homepage | Brand hero, services, branch locations, store highlights, Log In / Book Now |
| Booking wizard | Branch → services → barber → date/time → confirm (guest or signed in) |
| Login / Register | Email+password, Google sign-in, forgot-password self-service |
| My account | Upcoming & past bookings (reschedule/cancel own), profile, loyalty card + points, order history |
| Loyalty card | QR code view + “Add to Apple Wallet” |
| Store | Product grid, product detail, cart, checkout (coupons, saved details) |
| Review page | Post-service feedback form + Google review prompt link |

## 4.2 Admin (Receptionist) — own branch only

| Screen | Contents |
| --- | --- |
| Calendar | Day/week views, all branch barbers, create/reschedule/cancel, status changes |
| Checkout / POS | Service + product combined sale, editable price/discount, tip, payment methods, loyalty scan |
| Clients | Branch client list, profiles, booking history, edit details |
| Barbers | Create barber accounts, set initial 4-digit codes, manage rosters |
| Inventory | View branch stock levels (adjustment rights = open item #3) |
| My settings | Change own 4-digit code |

## 4.3 Barber — self only, read-mostly

| Screen | Contents |
| --- | --- |
| My schedule | Own day/week agenda; no edit, no client contact details |
| My performance | Booking volume, completed services, ratings, earnings summary |
| My settings | Change own 4-digit code (open item #1, recommended yes) |

## 4.4 Super Admin — everything, all branches

| Screen | Contents |
| --- | --- |
| Global dashboard | Cross-branch KPIs: today’s bookings, revenue, top services, alerts |
| Calendar (any branch) | Same as Admin plus branch switcher and all-branch filters |
| Sales & reports | Sales summary, per-branch and system-wide reports, timeline history queries |
| Store manager | Add/edit/remove products, pricing, online order management |
| Inventory (all branches) | Stock levels, adjustments, low-stock alerts |
| Staff & credentials | Create Admins/Barbers, view/reset any code or password, audit log |
| Coupons & loyalty | Create/manage discount codes, loyalty program rules |
| Branch settings | Branches, hours, services & pricing per branch, notification templates |

# 5. Functional Scope (mapped to PRD)

Every PRD section is in scope. The mapping below is the build checklist; nothing here is optional.

| PRD § | Capability | Build notes |
| --- | --- | --- |
| 2 | Roles & permissions matrix | Enforced server-side on every API route, not just hidden in the UI |
| 3.1 | Client auth | Email+password, Google OAuth, guest→account at checkout, self-service reset |
| 3.2 | Hidden staff login | /team route, 4-digit keypad, code scoped by branch+role, rate-limit + lockout |
| 3.3 | Super Admin auth | ID + password + code (stronger, per PRD recommendation) |
| 4 | Multi-branch | Branch is a first-class entity; every booking, sale, stock record, and staff account carries a branch ID |
| 5.1–2 | Booking type & payment icons | ✓ / ⟳ type flags; filled=paid, outline=unpaid on every calendar card |
| 5.3 | Status pipeline | Booked → Confirmed → Arrived → Started → (No Show ¦ Cancel-with-required-reason) |
| 5.4 | Notifications | Instant SMS confirmation; reminder ≥2h before; post-service feedback message linking in-app review + Google review |
| 6 | Loyalty | Apple Wallet pass (PassKit), QR readable from phone screen via webcam at POS |
| 7 | Barber portal | Read-only scope enforced at API level; personal analytics only |
| 8 | Coupons | Codes valid for bookings and store; management per open item #2 |
| 9 | Auto-invoicing | Invoice generated + emailed automatically when service marked complete & paid |
| 10 | Inventory | Branch-aware stock for retail + in-salon supplies; movements logged |
| 11 | POS | Combined service+product checkout; price & discount editable at checkout |
| 12 | Online store | Storefront for clients; listings, sales data & reports visible to Super Admin only |
| 13 | Timeline history | Nightly snapshot of calendar state + append-only booking event log; powers reports & barber analytics |
| 14 | Security | Credential rules per matrix; encryption in transit/at rest; audit log on credential resets, booking edits/cancels, sales & inventory changes |

# 6. Recommended Technology Stack

Chosen for one developer to move fast, one codebase to serve all four roles, and mobile responsiveness for free. All are mainstream, well-documented choices — easy to hire for later.

| Layer | Choice | Why |
| --- | --- | --- |
| Framework | Next.js (React + TypeScript) | One codebase for public site, client account, staff console, and admin; server-side rendering for a fast, SEO-friendly storefront |
| UI | Tailwind CSS + shadcn/ui | Rapid custom theming to the black/charcoal/gold brand; accessible components; responsive by default |
| Database | PostgreSQL + Prisma ORM | Relational fit for bookings/branches/inventory; snapshots and audit logs are simple tables |
| Auth | Auth.js (NextAuth) | Google + email/password for clients; custom 4-digit credential provider for /team; role/branch claims in session |
| Payments | Stripe (or Network Intl / Tap for UAE) | Online store + POS card payments; terminal support; gateway is open item #5 — video shows AED pricing, so a UAE-licensed option should be confirmed |
| SMS | Twilio (or WhatsApp Business API) | Booking confirmations, 2-hour reminders, feedback requests; WhatsApp is often preferred in UAE — confirm channel |
| Loyalty pass | passkit-generator (Apple Wallet) | Signed .pkpass with QR; web wallet fallback for Android |
| QR at POS | Webcam scan in browser (BarcodeDetector / zxing) | Meets the “scannable from a computer screen” requirement without extra hardware |
| Realtime | Pusher or Supabase Realtime | Calendar updates live across front-desk terminals |
| Hosting | Vercel + managed Postgres (Neon/Supabase) | Zero-ops deploys, preview environments for owner review; nightly DB backups |

# 7. Data Model (core entities)

| Entity | Key fields / relationships |
| --- | --- |
| Branch | name, address, hours, settings → has staff, bookings, stock, sales |
| User | role (super_admin/admin/barber/client), email/password or Google ID; staff: branch link(s) + hashed 4-digit code |
| Service | name, duration, price — per-branch pricing supported |
| Booking | client, barber, branch, services[], start/end, type (staff/online), status, payment state, cancel reason |
| BookingEvent | append-only log: who changed what, when — feeds timeline history & audit |
| DaySnapshot | nightly archived calendar state per branch (PRD 13) |
| Product / StockLevel / StockMovement | product catalog; per-branch quantity; every adjustment logged |
| Sale / SaleItem / Invoice | POS + online orders; services and products in one sale; auto-numbered invoice with VAT |
| Coupon / Redemption | code, type (%, fixed), scope (services/products/both), validity, usage limits |
| LoyaltyAccount / PointsTransaction | points balance, tier, QR token, Apple Wallet pass serial |
| Review | booking-linked rating + comment; feeds barber ratings |
| AuditLog | credential resets, booking edits/cancels, sales & inventory changes (PRD 14) |

# 8. Build Phases & Timeline

Six phases, each ending in something the owner can click through and approve. Estimate assumes one full-time developer; a second developer roughly halves the calendar time from Phase 2 onward.

| Phase | Scope | Est. |
| --- | --- | --- |
| 0 · Foundations | Design system (brand tokens, components), project setup, database schema, role/permission framework, branch model | 1–2 wks |
| 1 · Booking core | Staff calendar (day/week, barber columns, status pipeline, icons), booking composer, client records, /team login + client auth, public booking wizard | 4–5 wks |
| 2 · Checkout & comms | POS panel (tip, payment methods, editable price/discount, combined service+product), auto-invoicing, SMS confirmations/reminders/feedback, cancel-reason flow | 3–4 wks |
| 3 · Store & inventory | Product catalog, storefront, cart/checkout, Super-Admin store manager, branch inventory + movements, online order handling | 3–4 wks |
| 4 · Loyalty, coupons, reports | Apple Wallet pass + webcam QR scan, points engine, coupon system, sales reports, barber analytics, timeline history & nightly snapshots, audit log | 2–3 wks |
| 5 · Hardening & launch | Responsive polish, rate-limiting/lockout, backups, payment-gateway go-live, data migration from Fresha (client list export), owner UAT, launch | 2 wks |

Total: roughly 15–20 weeks solo. Suggested early demo: end of Phase 1, the owner can create and manage real bookings side-by-side with Fresha before committing to switch-over.

# 9. Open Items — Recommendations

The PRD flags seven decisions. Recommended answers below; each needs owner sign-off before its phase begins.

| # | Question | Recommendation |
| --- | --- | --- |
| 1 | Barbers change own 4-digit code? | Yes — consistent with Admin; Super Admin can still reset any code |
| 2 | Admin can create discount codes? | No — Super Admin only; Admin can apply codes and use editable discount at checkout, which covers front-desk needs without leaking pricing control |
| 3 | Admin inventory: view-only or adjust? | View + “receive shipment” adjustments only, each logged to the audit trail; corrections stay Super-Admin |
| 4 | Super Admin login strength | ID + password + code with optional 2FA; never a 4-digit code alone |
| 5 | Payment gateway | Confirm region first: Stripe if available for the salon’s entity; otherwise Network International or Tap (AED pricing in the Fresha video suggests UAE) |
| 6 | Staff in multiple branches? | Model supports many-to-many from day one (cheap now, painful later); UI defaults to one branch |
| 7 | History retention | Keep forever, archive snapshots older than 24 months to cold storage; storage cost is negligible vs. reporting value |

# 10. Assumptions & Change Control

- PRD v1.0 is the baseline scope; this plan adds no features beyond it other than the UI improvements in Section 3, which restyle rather than expand scope.

- Anything new after approval is a logged change request with a timeline/cost impact, per the PRD’s own rule.

- Fresha data migration assumes client list and upcoming bookings can be exported (Fresha supports CSV export); historical Fresha sales data is out of scope.

- Certification/compliance for card payments is handled by the chosen gateway (no raw card data ever touches Dastaan servers).